

Status Report

Yellow Group: R.I.S.E. Academy - Front-end

|  |  |
| --- | --- |
| **Team Members** | Wai Chun (Daniel) Kwan​, Zixuan Lou​, Tyler McHugh​, Pardeep Kaur​, Jagdeep Singh |
| **Project Manager** | Tyler McHugh |
| **Report Week** | July 28, 2023 – August 03, 2023 |
| **Report Date** | August 04, 2023 |

|  |  |
| --- | --- |
| **Overall Status Legend** | |
| **Green** | In progress on schedule |
| **Amber** | At risk to complete as scheduled; recovery plan in place |
| **Red** | Will not start/stop as planned; recovery plan required |

**Tyler McHugh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Continue working on development plan for future teams | 25 | * In progress * Other tasks have taken priority |  |
| * Continue working on php app | 70 | * The two finished views have been implemented in the app |  |
| **Focus Next Week** |  | | |
| Continue working on development plan and php app | | | |

**Wai Chun (Daniel) Kwan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Login page styles | 100 | * Page is now responsive for mobile |  |
| * My Workbook CSS and HTML | 100 | * My workbook page complete |  |
| **Focus Next Week** |  | | |
| Start preparing the slides for our presentation | | | |

**Zixuan Lou Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Finish CSS for common elements | 100 | * Common template is now mobile responsive |  |
| * Finish My Workspace Index | 100 | * Index page (course selection) is complete and responsive |  |
| **Focus Next Week** |  | | |
| Pick images (regular and thumb) for each course | | | |

**Pardeep Kaur Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Update the style guide / component usage guide as changes are made to the pages | 75 | * Initial version done, updates in progress |  |
| **Focus Next Week** |  | | |
| Update the guide following any changes | | | |

**Jagdeep Singh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Create the course outline in html and css | 100 | * Task completed but the backend decided to use pdf for outline so html was converted to PDF |  |
| **Focus Next Week** |  | | |
| Prepare your part for the presentation | | | |

**Project Level Risks:**  
No project level risks