

Status Report

Yellow Group: R.I.S.E. Academy - Front-end

|  |  |
| --- | --- |
| **Team Members** | Wai Chun (Daniel) Kwan​, Zixuan Lou​, Tyler McHugh​, Pardeep Kaur​, Jagdeep Singh |
| **Project Manager** | Tyler McHugh |
| **Report Week** | August 04, 2023 – August 10, 2023 |
| **Report Date** | August 11, 2023 |

|  |  |
| --- | --- |
| **Overall Status Legend** | |
| **Green** | In progress on schedule |
| **Amber** | At risk to complete as scheduled; recovery plan in place |
| **Red** | Will not start/stop as planned; recovery plan required |

**Tyler McHugh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Continue working on development plan for future teams | 60 | * In progress, outline created * Other tasks have taken priority |  |
| * Finish php app | 100 | * Everything has been implemented |  |
| * Complete “project overview” section | 100 | * Slides complete |  |
| **Focus Next Week** |  | | |
| Finish development plan, prepare for presentation | | | |

**Wai Chun (Daniel) Kwan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Prepare the slides for our presentation | 100 | * Slides are ready for us to add content |  |
| **Focus Next Week** |  | | |
| Edit the slides, complete “why this project” , prepare for presentation | | | |

**Zixuan Lou Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Pick images (regular and thumb) for each course | 100 | * All images acquired |  |
| * Complete “challenges and issues” and “solutions and successes” sections | 100 | * Slides complete |  |
| **Focus Next Week** |  | | |
| Prepare for presentation | | | |

**Pardeep Kaur Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Update the style guide / component usage guide as changes are made to the pages | 100 | * Updates have been completed |  |
| * Complete “toolset”, “conclusion” sections | 100 | * Slides complete |  |
| **Focus Next Week** |  | | |
| Prepare for presentation | | | |

**Jagdeep Singh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Complete “team members and strengths” section | 100 | * Slides complete |  |
| **Focus Next Week** |  | | |
| Prepare for presentation | | | |

**Project Level Risks:**  
No project level risks