

Status Report

Yellow Group: R.I.S.E. Academy - Front-end

|  |  |
| --- | --- |
| **Team Members** | Wai Chun (Daniel) Kwan​, Zixuan Lou​, Tyler McHugh​, Pardeep Kaur​, Jagdeep Singh |
| **Project Manager** | Tyler McHugh |
| **Report Week** | June 21, 2023 – July 27, 2023 |
| **Report Date** | July 28, 2023 |

|  |  |
| --- | --- |
| **Overall Status Legend** | |
| **Green** | In progress on schedule |
| **Amber** | At risk to complete as scheduled; recovery plan in place |
| **Red** | Will not start/stop as planned; recovery plan required |

**Tyler McHugh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Finish project charter | 100 | * Project charter is complete |  |
| * Continue working on development plan for future teams | 25 | * In progress * Other tasks have taken priority |  |
| * Continue working on php app | 40 | * The two finished views have been implemented in the app |  |
| **Focus Next Week** |  | | |
| Continue working on development plan and php app | | | |

**Wai Chun (Daniel) Kwan Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Login page layout | 100 | * Login page layout is complete |  |
| * Login page styles | 80 | * Login page styles are almost complete. Needs mobile version |  |
| * My Workbook CSS and HTML |  | * In progress |  |
| **Focus Next Week** |  | | |
| Finish login, continue working on my workbook | | | |

**Zixuan Lou Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Create the CSS files for these common elements | 80 | * Desktop styles are complete, working on mobile |  |
| * Create the CSS and html for the My Workspace Index |  | * In progress |  |
| **Focus Next Week** |  | | |
| Finish common template, continue My Workspace index | | | |

**Pardeep Kaur Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Start the style guide / component usage guide. | 25 | * Working on it | I have not seen any progress yet but she says she is working on it. |
| **Focus Next Week** |  | | |
| Finish the guide for the login and common template before next client meeting | | | |

**Jagdeep Singh Objectives:**

|  |  |  |  |
| --- | --- | --- | --- |
| **Overall Status** | **Green  Amber  Red** | | |
| **Tasks** | **%** | **Status** | **Risks /Issues** |
| * Start making frontend programming decisions for the login page regarding interfacing with the backend. | 0 | * No contributions or communications | Team member reached out regarding their task. I switched their task to design instead of programming. I have not seen any progress yet |
| **Focus Next Week** |  | | |
| Finish course outline page design | | | |

**Project Level Risks:**  
No project level risks yet